- Project Planning & Management

- • Project Proposal –

Car rental management system

The Car Rental Project is a platform that connects car owners who want to rent out their vehicles with customers looking to rent a car. The project aims to help car owners benefit from their unused vehicles by earning extra income, while also providing customers with an affordable and convenient transportation option for a specific period without the need to buy a car.
In this way, the project creates a mutually beneficial solution, enabling owners to make use of their cars and allowing customers to easily rent a vehicle at a reasonable price to meet their daily or personal needs.

• Project Plan :

Timeline (Gantt chart)

Milestones

| Frontend development completion | 30-10-2025 |
| --- | --- |
| Backend development completion | 14-11-2025 |
| Integration &Testing completion | 21-11-2025 |
| Final Review &Deployment completion | 25-11-2025 |
| Project Completion | 28-11-2025 |

Deliverables:

Project documentation, Project presentation, Full project source code, Testing reports.

- • Risk Assessment & Mitigation Plan :

| Risk | Impact | Solution Plan |
| --- | --- | --- |
| Delay in task delivery by some team members | medium | Create a clear timeline for each task + hold weekly follow-up meetings. |
| Errors may occur when connecting the frontend with the backend. | high | Conduct early testing using Postman. |
| Database connection issues. | high | Use a backup version of the database. |
| Adding overly complex features | high | Before implementing any new feature, it must be well analyzed and understood through reliable sources such as YouTube tutorials and official documentation. If the feature seems too complex, it should be simplified.. |

• KPIs

| KPI | Target Value. |
| --- | --- |
| Response Time. | ≤ 2 seconds. |
| System Uptime. | ≥ 99%. |
| Booking Success Rate. | ≥ 95% |
| Customer Satisfaction. | ≥ 85% |

Stakeholder Analysis – Identifying Key Stakeholders and Their Needs

1. Admin
The admin manages the entire system including users, cars, bookings, and payments.
Needs: Full access to manage data, generate reports, ensure system security, and monitor transactions efficiently.

2. Car Owner
The car owner lists their vehicles for rent on the platform.
Needs: A secure process to list cars, verify their identity, track rental history, and receive payments safely.

3. Customer (Renter)
The customer uses the platform to rent cars.
Needs: A simple registration and login process, easy car search and booking options, secure payment methods, and accurate rental information.

4. System (Platform)
The system acts as a bridge between car owners and renters.
Needs: To maintain data consistency, ensure information security, and provide smooth interaction between all users.

UI/UX Design- Screens and visual representations of the user interface. :

This is visualisation inspiration for our project:

Database Design & Data Modeling:

https://github.com/AsmaaIbrahim-lab/Car-Rental-Management-System/blob/develop/Car_rental_management_system_ERD.drawio

Physical Schema:

https://github.com/AsmaaIbrahim-lab/Car-Rental-Management-System/blob/develop/Car_rental_management_system_Schema.drawio